# DeFi Risk Analytics MVP - 4 Week Plan

## 3 Hours Daily (Tue/Thu/Fri/Sat) = 48 Total Hours

## YOUR SITUATION

- ✅ Paper finished

- ✅ 280 DeFi queries ready

- ✅ Risk formulas documented

- ✅ Strategic decision: DeFi Risk first

- ⏰ Available: 3 hours/day on Tue, Thu, Fri, Sat (12 hrs/week)

- 🎯 Goal: Working MVP + 3 pilot customers in 4 weeks

## WEEK 1: VALIDATE & SETUP (12 hours)

Goal: Confirm market demand + Set up foundation

### Tuesday (Hour 1-3)

Market Validation - Protocol Outreach

- Hour 1: Research current risk tools for Aave, Uniswap, Compound

  - Check their Discord/forums for pain points

  - Document what tools they currently use

- Hour 2: Craft personalized outreach messages (use template below)

  - Send DMs to 3 protocols: Aave, Uniswap, Compound

  - Join Risk DAO Discord

- Hour 3: Set up tracking spreadsheet

  - 10 protocols, response status, pain points, pilot interest

### Thursday (Hour 4-6)

Continued Outreach + Technical Setup

- Hour 1: Follow-up on Tuesday's messages

  - Send to 3 more protocols: MakerDAO, Curve, Morpho

- Hour 2-3: Dev environment setup

  - Clone your existing codebase

  - Set up Python environment with required libraries

  - Test that symbolic regression components work

### Friday (Hour 7-9)

Outreach + Architecture Planning

- Hour 1: Reach out to final 4 protocols

  - Lido, GMX, Euler, Balancer

- Hour 2-3: Design MVP architecture

  - Sketch system diagram (LLM + Symbolic + Validation)

  - Define 3 core risk formulas to implement first:

    - Impermanent Loss (IL) for DEX LPs

    - Liquidation Risk for lending protocols

    - Protocol Health Score

### Saturday (Hour 10-12)

Synthesis + Week 1 Review

- Hour 1: Review all protocol responses

  - Identify top 3 pain points mentioned

  - Select which formula to build first based on feedback

- Hour 2: Create demo outline

  - What will you show in Week 2 demos?

  - Prepare slides/talking points

- Hour 3: Code skeleton

  - Create basic file structure for MVP

  - Write placeholder functions for core components

Week 1 Success Criteria:

- ✅ Contacted all 10 protocols

- ✅ 3+ responses received

- ✅ Dev environment ready

- ✅ MVP architecture defined

- ✅ First demo scheduled for Week 2

## WEEK 2: BUILD CORE ENGINE (12 hours)

Goal: Functional formula discovery for 1 risk metric

### Tuesday (Hour 13-15)

Implement Data Pipeline

- Hour 1: Data fetching module

  - Connect to DeFi data sources (The Graph, Dune, or your existing data)

  - Write functions to pull historical price data

- Hour 2: Data preprocessing

  - Clean and format data for symbolic regression

  - Create sample datasets for testing

- Hour 3: Testing

  - Verify data pipeline works with real protocol data

  - Document any issues

### Thursday (Hour 16-18)

Symbolic Regression Core

- Hour 1: Integrate symbolic regression library (PySR or gplearn)

  - Set up basic configuration

  - Test with simple synthetic data

- Hour 2-3: Implement formula discovery

  - Code the symbolic regression loop

  - Add constraints for valid DeFi formulas

  - Run first test with Impermanent Loss data

### Friday (Hour 19-21)

LLM Integration

- Hour 1: Set up LLM API calls (Claude API or local model)

  - Write function to send formula to LLM for interpretation

- Hour 2: Implement validation layer

  - Code to check formula makes financial sense

  - Domain knowledge rules (e.g., IL must be >= 0)

- Hour 3: End-to-end test

  - Run full pipeline: Data → Symbolic Reg → LLM → Validation

  - Debug any issues

### Saturday (Hour 22-24)

Demo Preparation

- Hour 1: Create demo dashboard/notebook

  - Jupyter notebook showing formula discovery process

  - Visualize discovered formula vs actual data

- Hour 2: Prepare demo materials

  - 2-min Loom video showing MVP in action

  - Slide deck with results

- Hour 3: Practice demo + send to protocols

  - Run through demo once

  - Email demo link to protocols who showed interest

Week 2 Success Criteria:

- ✅ Data pipeline functional

- ✅ Symbolic regression discovers 1 formula

- ✅ LLM interprets formula correctly

- ✅ Demo ready and sent to 2+ protocols

- ✅ 1 demo call scheduled for Week 3

## WEEK 3: EXPAND & ITERATE (12 hours)

Goal: 2nd risk metric + pilot feedback integration

### Tuesday (Hour 25-27)

Demo Calls + Feedback

- Hour 1: First demo call with protocol

  - Present MVP

  - Take detailed notes on feedback

- Hour 2-3: Implement 2nd risk metric

  - Choose based on Week 1 feedback (likely Liquidation Risk)

  - Adapt pipeline for new metric

  - Run formula discovery

### Thursday (Hour 28-30)

Feature Additions

- Hour 1: Add feature requested in demos (e.g., real-time alerts)

  - Implement simple version

- Hour 2: Improve visualization

  - Better charts/dashboards

  - Make output more protocol-friendly

- Hour 3: Testing with protocol-specific data

  - Use Aave's actual liquidation events

  - Validate formula accuracy

### Friday (Hour 31-33)

API/Output Format

- Hour 1: Create simple API endpoint

  - Flask/FastAPI endpoint to serve formula results

  - REST API for protocols to query risk scores

- Hour 2-3: Documentation

  - Write API docs

  - Create user guide for protocols

  - Add code comments

### Saturday (Hour 34-36)

Polish + Second Demo Round

- Hour 1: Bug fixes and polish

  - Address any issues from testing

- Hour 2: Updated demo materials

  - New Loom video with 2 metrics

  - Updated slides

- Hour 3: Send to remaining interested protocols

  - Schedule 2nd round of demos

  - Follow up on Week 2 demo feedback

Week 3 Success Criteria:

- ✅ 2 risk metrics working (IL + Liquidation)

- ✅ 2+ demo calls completed

- ✅ API endpoint functional

- ✅ Documentation written

- ✅ Verbal pilot commitment from 1 protocol

## WEEK 4: FINALIZE & LAUNCH (12 hours)

Goal: Production-ready MVP + pilot agreements

### Tuesday (Hour 37-39)

Production Prep

- Hour 1: Deploy to cloud

  - Heroku/Railway/AWS for API

  - Ensure uptime

- Hour 2: Add monitoring

  - Basic logging

  - Error tracking (Sentry or similar)

- Hour 3: Security check

  - API key management

  - Rate limiting

### Thursday (Hour 40-42)

Final Protocol Meetings

- Hour 1: Demo to final protocols

  - Show production version

- Hour 2: Negotiation

  - Discuss pilot terms

  - Pricing conversation ($500-2k/month)

- Hour 3: Paperwork

  - Draft simple pilot agreement

  - Define success metrics for pilot

### Friday (Hour 43-45)

Launch Prep

- Hour 1: Create marketing materials

  - One-pager PDF

  - Twitter thread

  - LinkedIn post

- Hour 2: Finalize pilot onboarding

  - Write onboarding email

  - Set up initial data for pilot protocols

- Hour 3: Testing with pilot protocol

  - Run through workflow with first pilot user

  - Fix any last issues

### Saturday (Hour 46-48)

LAUNCH + Retrospective

- Hour 1: Send pilot access to 3 protocols

  - Onboarding emails

  - Schedule check-in calls

- Hour 2: Social media launch

  - Post on Twitter, LinkedIn

  - Share in DeFi Discord communities

  - Send to crypto VCs

- Hour 3: Plan next phase

  - Review what worked/didn't work

  - Write roadmap for next 4 weeks

  - Decide: continue DeFi or expand to ANREPORT?

Week 4 Success Criteria:

- ✅ MVP deployed to production

- ✅ 3 pilot customers onboarded

- ✅ Pricing validated ($500-2k/month)

- ✅ Public launch completed

- ✅ Decision made: Full commit to DeFi or pivot

## DECISION FRAMEWORK (End of Week 4)

### FULL COMMIT TO DEFI if:

- 3+ pilot customers secured

- 2+ protocols willing to pay $500+/month

- Strong positive feedback on formula accuracy

- Clear product-market fit

### PIVOT TO ANREPORT if:

- <2 pilots interested

- Lukewarm response to pricing

- Competitors doing it better

- Broader market seems more promising

## OUTREACH MESSAGE TEMPLATE

Subject: AI-Powered Risk Analytics for [Protocol Name]

Hi [Name],

I'm building an AI system that automatically discovers and validates risk formulas for DeFi protocols using symbolic regression + LLM interpretation.

Quick question: How does [Protocol] currently handle [specific pain point]?

- For Aave: liquidation risk monitoring

- For Uniswap: impermanent loss calculations

- For Compound: collateral risk assessment

I'd love to show you a 15-min demo of automated formula discovery.

Would you have time next week for a quick call?

Best, [Your Name]

## DAILY WORKFLOW (3-HOUR BLOCKS)

PRODUCTIVITY SYSTEM:

- Hour 1: Focus work (coding, building)

- Hour 2: Focus work (coding, building)

- Hour 3: Communication/testing

  - Never start with email/outreach

  - Always end day with tangible progress

TOOLS:

- Code: VS Code + Jupyter Notebooks

- Tracking: Simple Google Sheet for protocols

- Communication: Twitter DMs, Discord, Email

- Demo: Loom for async videos

- Deploy: Heroku (free tier for MVP)

## WHAT TO BUILD (TECHNICAL)

### Core Components (Priority Order)

- Data Fetcher (Week 2, 3 hours)

  - Pull price data, pool data, liquidation events

  - The Graph API or Dune Analytics

- Symbolic Regression Engine (Week 2, 6 hours)

  - PySR (Python Symbolic Regression)

  - Input: historical data

  - Output: mathematical formula

- LLM Interpreter (Week 2, 3 hours)

  - Claude API to explain formulas

  - Convert math to natural language

- Validation Layer (Week 2-3, 3 hours)

  - Check formula against known metrics

  - Backtesting on historical events

- Simple Dashboard (Week 3, 6 hours)

  - Streamlit or Gradio

  - Show formula, chart, explanation

- API (Week 3, 3 hours)

  - FastAPI endpoint

  - Return risk scores for protocol

### Languages/Libraries

- Python: PySR, pandas, Flask/FastAPI

- Data: The Graph, Dune Analytics API

- LLM: Anthropic Claude API

- Viz: Plotly, Streamlit

- Deploy: Heroku, Railway

## RISK METRICS TO BUILD (in order)

### Week 2: Impermanent Loss (IL)

- Why first: Most requested by DEX protocols

- Formula: IL = 2 * sqrt(price_ratio) / (1 + price_ratio) - 1

- Data needed: Token prices over time

- Validation: Compare to actual IL from Uniswap pools

### Week 3: Liquidation Risk

- Why second: Critical for lending protocols

- Formula: Risk = f(collateral_ratio, volatility, liquidation_threshold)

- Data needed: Collateral ratios, historical liquidations

- Validation: Predict past Aave liquidation events

### Week 4: Protocol Health Score (if time)

- Why third: Composite metric, less urgent

- Formula: Weighted combination of IL, liquidation risk, TVL stability

- Data needed: Multiple metrics combined

- Validation: Compare to known protocol failures

## METRICS TO TRACK

### Week 1

- [ ] Protocols contacted: 10

- [ ] Responses received: 5+

- [ ] Pain points documented: 3+

- [ ] Demo calls scheduled: 2+

### Week 2

- [ ] Formula discovered: 1 (IL)

- [ ] Accuracy vs known IL: >90%

- [ ] Demo sent to protocols: 3+

- [ ] Demo calls completed: 1+

### Week 3

- [ ] Formulas working: 2 (IL + Liquidation)

- [ ] Demo calls completed: 3+

- [ ] Pilot interest: 2+

- [ ] API functional: Yes

### Week 4

- [ ] Pilots onboarded: 3+

- [ ] Pricing validated: $500-2k/month

- [ ] MVP deployed: Yes

- [ ] Launch completed: Yes

## CONTINGENCY PLANS

### If Week 1 outreach fails (< 3 responses):

- Switch to Twitter thread approach

- Post demo publicly

- Engage in Risk DAO, Gauntlet forums

- Offer free analysis to get attention

### If technical blocks arise:

- Use simpler symbolic regression (gplearn instead of PySR)

- Hardcode 1-2 known formulas instead of discovering

- Focus on visualization over discovery

- Make it a "formula validation tool" instead

### If no pilots by Week 3:

- Offer completely free pilot (no $)

- Reduce scope to 1 protocol only

- Pivot to open-source tool + paper only

- Prepare ANREPORT pivot

## POST-MVP (Week 5+) - IF SUCCESSFUL

### Months 2-3: Scale DeFi Product

- Add 5 more risk metrics

- Build real-time monitoring

- Integrate with Gauntlet/Chaos Labs

- Raise pre-seed funding

### Months 4-6: Expand to ANREPORT

- Use DeFi as case study

- Build multi-industry templates

- TradFi risk management first

- Full ANREPORT platform

## FINAL CHECKLIST

### Before Tuesday Week 1:

- [ ] Read all protocol Discord channels

- [ ] Set up Twitter account for outreach

- [ ] Create tracking spreadsheet

- [ ] Write first 3 outreach messages

- [ ] Set calendar blocks for 3-hour work sessions

### Every Day:

- [ ] Work full 3 hours (no distractions)

- [ ] Update tracking sheet

- [ ] Commit code to GitHub

- [ ] Log what you built

### End of Week 4:

- [ ] 3 pilot customers confirmed

- [ ] MVP live and functional

- [ ] Decision made: DeFi or ANREPORT

- [ ] Next 4 weeks planned

## YOU GOT THIS!

48 hours over 4 weeks. Focus. Ship. Validate.

Your unfair advantage:

- ✅ 280 DeFi queries ready

- ✅ Paper complete (credibility)

- ✅ Domain expertise

- ✅ Clear target market

All you need now: Execute the plan.

Start Tuesday. 3 hours. Go.