# DeFi/Risk Analytics MVP

4-Week Detailed Implementation Plan

# Executive Summary

| Timeline: | 4 weeks (January 30 - February 26, 2026) |
| --- | --- |
| Daily Commitment: | 3 hours (excluding Sundays & Wednesdays) |
| Total Hours: | 60 hours across 20 working days |
| Primary Focus: | DeFi/Risk Analytics Hybrid Discovery System |
| Key Deliverable: | Working demo + paper draft + 3 pilot customers |

# Strategic Context

Based on the Product Decision Analysis, we are starting with DeFi/Risk Analytics because:

280 DeFi queries and risk data already built (unfair advantage)

Sharp target customer clarity: DeFi protocols need daily risk monitoring

Higher novelty: AI-powered symbolic regression for DeFi formulas

Faster time to revenue: 3-6 months vs 9-18 months for ANREPORT

Growing market: DeFi job postings up 50%+ YoY

Strong moat: Domain expertise + AI + symbolic reasoning

# Work Schedule Overview

Working Days: Monday, Tuesday, Thursday, Friday, Saturday
Rest Days: Sunday, Wednesday
Daily Time: 3 hours per day
Week Total: 15 hours per week

# Week 1: Market Validation & Core Architecture

Dates: January 30 - February 1
Working Days: Thursday, Friday, Saturday
Total Hours: 9 hours

## Objective

Validate market need and establish technical foundation.

### Day 1 - Thursday, January 30 (3 hours)

Focus: Market Research & Customer Discovery

Hour 1 (9:00-10:00): Research DeFi protocols needing risk analytics

List top 20 DeFi protocols by TVL (Aave, Compound, Uniswap V4, Curve, etc.)

Identify key decision-makers (Risk teams, Protocol economists)

Research current risk management approaches (Gauntlet, Chaos Labs, in-house)

Hour 2 (10:00-11:00): Prepare outreach materials

Draft cold email template highlighting 280 DeFi queries advantage

Create 1-page problem statement: "Risk analytics takes weeks, we do it in hours"

Prepare 3 questions for discovery calls

Hour 3 (11:00-12:00): Initial outreach

Send 10 personalized emails to DeFi protocol risk teams

Post in DeFi risk forums (Risk DAO, Gauntlet Discord)

Schedule goal: 3-5 discovery calls by end of week

✅ Deliverable: 10 protocols contacted, outreach materials ready

### Day 2 - Friday, January 31 (3 hours)

Focus: Technical Architecture Design

Hour 1 (9:00-10:00): System architecture planning

Design 4-component architecture: Discovery → Validation → Interpretation → Output

Define data flow between symbolic regression (PySR) and LLM (Claude)

Identify external dependencies and API requirements

Hour 2 (10:00-11:00): Technology stack decisions

Select: Python 3.11+, PySR for symbolic regression, Anthropic Claude API

Choose validation frameworks: SymPy (symbolic), Pint (dimensional)

Define data storage approach for 280+ formulas

Hour 3 (11:00-12:00): Create development roadmap

Break MVP into 8 milestones across 4 weeks

Identify critical path dependencies

Set up project tracking (Notion/Linear/GitHub Projects)

✅ Deliverable: Architecture diagram, tech stack finalized, 4-week roadmap

### Day 3 - Saturday, February 1 (3 hours)

Focus: Environment Setup & Data Preparation

Hour 1 (9:00-10:00): Development environment

Set up Python virtual environment: python -m venv venv

Install core packages: pip install pysr anthropic sympy pint numpy pandas

Configure Anthropic API key and test connection

Hour 2 (10:00-11:00): Organize existing DeFi queries

Review and categorize 280 DeFi queries by type (IL, AMM, liquidations, etc.)

Identify top 30 priority formulas for MVP

Create test data structure for validation

Hour 3 (11:00-12:00): Create project structure

Initialize Git repository with proper .gitignore

Set up folder structure: src/, tests/, data/, docs/

Write initial README with project vision

✅ Deliverable: Dev environment ready, 30 priority formulas identified, Git repo initialized

### Week 1 Summary

Total Hours: 9 hours
Key Outcomes: Market validation initiated, technical foundation established, ready for development
Next Week Preview: Build core discovery engine and integrate with LLM

# Week 2: MVP Development - Discovery Engine

Dates: February 3-7
Working Days: Monday, Tuesday, Thursday, Friday, Saturday
Total Hours: 15 hours

## Objective

Build hybrid discovery system (symbolic regression + LLM interpretation).

### Day 4 - Monday, February 3 (3 hours)

Focus: Symbolic Regression Engine

Hour 1 (9:00-10:00): PySR wrapper class

Create src/symbolic_engine.py

Implement SymbolicDiscovery class with configurable parameters

Add physics-informed constraints (positive values, bounded ranges)

Hour 2 (10:00-11:00): Test on simple cases

Test Case 1: Linear relationship (y = ax + b)

Test Case 2: Impermanent Loss formula (known formula)

Verify PySR discovers correct expressions

Hour 3 (11:00-12:00): DeFi-specific constraints

Add reserve constraints (x > 0, y > 0)

Add fee bounds (fee ∈ [0, 1])

Add price impact constraints (output < input)

✅ Deliverable: Working symbolic regression engine with DeFi constraints

### Day 5 - Tuesday, February 4 (3 hours)

Focus: LLM Integration

Hour 1 (9:00-10:00): Claude API wrapper

Create src/llm_interpreter.py

Implement LLMInterpreter class with error handling

Design domain-specific prompts for DeFi and Risk formulas

Hour 2 (10:00-11:00): Prompt engineering

Create prompt template: formula → interpretation + use cases

Test with 5 known formulas (IL, VaR, Sharpe ratio, etc.)

Refine prompts based on quality of interpretations

Hour 3 (11:00-12:00): Response parsing

Implement JSON parsing for structured LLM responses

Add validation for required fields (interpretation, params, assumptions)

Error handling for malformed API responses

✅ Deliverable: LLM interpreter working, producing quality interpretations

### Day 6 - Thursday, February 6 (3 hours)

Focus: Validation Framework - Layer 1 & 2

Hour 1 (9:00-10:00): Symbolic validator (Layer 1)

Create src/validators/symbolic_validator.py

Use SymPy to parse discovered formulas

Check for: undefined variables, invalid operations, simplification

Hour 2 (10:00-11:00): Dimensional validator (Layer 2)

Create src/validators/dimensional_validator.py

Use Pint for unit checking

Verify: price * quantity = value, rate * time = amount

Hour 3 (11:00-12:00): Test validation layers

Create test suite with 10 formulas (5 valid, 5 invalid)

Verify symbolic validator catches syntax errors

Verify dimensional validator catches unit mismatches

✅ Deliverable: 2 validation layers working, catching 80%+ of errors

### Day 7 - Friday, February 7 (3 hours)

Focus: Domain Validators & Ensemble Scoring

Hour 1 (9:00-10:00): Domain validator (Layer 3)

Create src/validators/domain_validator.py

DeFi rules: reserves > 0, fees ∈ [0,1], reasonable slippage

Risk rules: probabilities ∈ [0,1], VaR < 0, realistic confidence intervals

Hour 2 (10:00-11:00): Ensemble validator (Layer 4)

Create src/validators/ensemble_validator.py

Weighted scoring: symbolic 25%, dimensional 25%, domain 30%, numerical 20%

Overall pass threshold: 75/100 score

Hour 3 (11:00-12:00): Integration testing

Test end-to-end: discover → validate (all 4 layers) → score

Verify ensemble catches edge cases missed by individual layers

Create validation report template

✅ Deliverable: Complete 4-layer validation framework, ensemble scoring working

### Day 8 - Saturday, February 8 (3 hours)

Focus: Hybrid System Integration

Hour 1 (9:00-10:00): Create hybrid system

Create src/hybrid_system.py

Integrate: symbolic_engine + validators + llm_interpreter

Implement full pipeline: data → discovery → validation → interpretation

Hour 2 (10:00-11:00): End-to-end testing

Test with Impermanent Loss formula (known ground truth)

Test with VaR calculation (risk domain)

Verify all components work together

Hour 3 (11:00-12:00): Performance optimization

Profile bottlenecks (likely PySR discovery time)

Add caching for repeated validations

Optimize LLM prompts for token efficiency

✅ Deliverable: Fully integrated hybrid system, ready for production formulas

### Week 2 Summary

Total Hours: 15 hours
Key Outcomes: Core discovery engine built, LLM integrated, 2 validation layers operational
Next Week Preview: Complete validation framework, generate first 30 formulas

# Week 3: MVP Development - Validation & Integration

Dates: February 10-14
Working Days: Monday, Tuesday, Thursday, Friday, Saturday
Total Hours: 15 hours

## Objective

Generate and validate 30+ DeFi/Risk formulas, create demo interface.

### Day 9 - Monday, February 10 (3 hours)

Focus: DeFi Formula Generation (Batch 1)

Hour 1 (9:00-10:00): Core DeFi formulas

Generate: Impermanent Loss (IL), Constant Product AMM, Price Impact

Run through validation pipeline

Target: 5 formulas validated

Hour 2 (10:00-11:00): Liquidity & fees

Generate: LP position sizing, Fee APR, Utilization rate

Validate and interpret

Target: 5 more formulas (total: 10)

Hour 3 (11:00-12:00): Analysis & refinement

Review validation scores, identify patterns in failures

Refine domain constraints based on results

Document learnings for next batch

✅ Deliverable: 10 validated DeFi formulas with interpretations

### Day 10 - Tuesday, February 11 (3 hours)

Focus: Risk Formula Generation (Batch 1)

Hour 1: Core risk metrics

VaR 95%, Expected Shortfall (CVaR), Sharpe Ratio

Hour 2: Portfolio risk

Portfolio variance, correlation matrix, beta calculation

Hour 3: Validate batch

Run all through validation, aim for 85%+ pass rate

Target: 10 risk formulas (total: 20)

### Day 11 - Thursday, February 13 (3 hours)

Focus: Advanced Formulas (Batch 2)

Hour 1: DeFi advanced

Multi-hop swaps, concentrated liquidity, time-weighted IL

Hour 2: Risk advanced

Multi-asset VaR, skewness-adjusted CVaR, tail risk

Hour 3: Validation round

Validate new batch, refine failing formulas

Target: 30 total formulas

### Day 12 - Friday, February 14 (3 hours)

Focus: Demo Dashboard Creation

Hour 1: Streamlit app setup

Create demo_app.py, basic layout with sidebar

Hour 2: Interactive features

Formula discovery interface, validation visualization

Hour 3: Pre-load examples

Add 10 best examples, polish UI/UX

### Day 13 - Saturday, February 15 (3 hours)

Focus: Testing & Documentation

Hour 1: Integration testing

Test full workflow with 5 new formulas

Hour 2: Create documentation

API docs, usage examples, README improvements

Hour 3: Performance metrics

Calculate: avg discovery time, validation rate, cost per formula

### Week 3 Summary

Total Hours: 15 hours
Key Outcomes: 30+ formulas validated, demo dashboard created, ready for customer presentation
Next Week Preview: Polish demo, conduct pilot testing, prepare launch materials

# Week 4: Demo, Testing & Launch Preparation

Dates: February 17-21
Working Days: Monday, Tuesday, Thursday, Friday, Saturday
Total Hours: 15 hours

## Objective

Polish demo, conduct pilot customer testing, prepare launch materials.

### Day 14 - Monday, February 17 (3 hours)

Focus: Demo Polish & Video

Hour 1: UI improvements

Enhance dashboard visuals, add charts for validation scores

Hour 2: Record demo video

5-minute walkthrough: problem → solution → results

Hour 3: Create pitch deck

10 slides: problem, solution, demo, traction, ask

### Day 15 - Tuesday, February 18 (3 hours)

Focus: Customer Discovery Calls

Hour 1: Prepare for calls

Review protocols researched in Week 1, prepare demo flow

Hour 2: Conduct 2 discovery calls

Present demo, gather feedback, identify pain points

Hour 3: Document insights

Synthesize feedback, update product roadmap

### Day 16 - Thursday, February 20 (3 hours)

Focus: Pilot Testing

Hour 1: Set up pilot

Work with 1-2 protocols to test system on their data

Hour 2: Monitor usage

Track: formulas generated, validation rates, errors

Hour 3: Gather feedback

Interview pilot users, identify improvements

### Day 17 - Friday, February 21 (3 hours)

Focus: Paper Draft & Results

Hour 1: Start paper outline

Abstract, Introduction, Methodology sections

Hour 2: Results analysis

Calculate statistics: success rate, time savings, accuracy

Hour 3: Create figures

3 key charts: validation scores, comparison vs baselines, cost analysis

### Day 18 - Saturday, February 22 (3 hours)

Focus: Launch Preparation

Hour 1: GitHub repo polish

README, examples, contribution guide

Hour 2: Marketing materials

Twitter thread, LinkedIn post, blog post draft

Hour 3: Pricing strategy

Define tiers: $500-2k/month for protocols, $10k+ enterprise

### Week 4 Summary

Total Hours: 15 hours
Key Outcomes: Demo ready, 2+ pilot customers, launch materials complete
Next Week Preview: Final polish based on feedback, prepare for wider launch

# Week 5: Polish & Customer Outreach

Dates: February 24-26
Working Days: Monday, Tuesday
Total Hours: 6 hours

## Objective

Incorporate pilot feedback, finalize MVP, launch to broader audience.

### Day 19 - Monday, February 24 (3 hours)

Focus: Feedback Integration

Hour 1: Review all feedback

Prioritize improvements by impact and effort

Hour 2: Critical fixes

Address 2-3 high-impact issues from pilots

Hour 3: Final testing

Run through all 30+ formulas, ensure 85%+ validation

### Day 20 - Tuesday, February 25 (3 hours)

Focus: Launch Day

Hour 1: Final polish

Update README, ensure all docs current, test demo one last time

Hour 2: Go public

Post to Twitter, LinkedIn, relevant communities

Email 20 protocols with demo link

Hour 3: Monitor & respond

Track signups, respond to questions, collect feedback

### Week 5 Summary

Total Hours: 6 hours
Key Outcomes: MVP refined, launched publicly, initial customer traction

## 🎉 MVP COMPLETE - Decision Point

After Week 5, evaluate:
✅ If 3+ protocols show strong interest → Full commitment to DeFi/Risk product
⚠️ If lukewarm response → Pivot to ANREPORT, use DeFi as one vertical

Either way, you'll have: MVP ✓ | Paper draft ✓ | Market validation data ✓

# Appendix

## Success Metrics

| Metric | Minimum Viable | Target |
| --- | --- | --- |
| Validated Formulas | 30 | 50 |
| Validation Success Rate | 80% | 85% |
| Pilot Customer Interest | 2 | 3+ |

## Risk Mitigation

Technical Risk: Integration complexity: Start with simpler validations, iterate to complexity

Market Risk: Lukewarm customer response: Have ANREPORT pivot ready; core tech works for both

Time Risk: Underestimating task duration: Built in 20% buffer; minimum viable metrics defined

Resource Risk: API costs: Budget $200 for Claude API; optimize prompts early

## Next Steps After Week 4

Week 5-8: Incorporate feedback, refine product-market fit

Week 9-12: First paying customers, revenue validation

Week 13-16: Scale to 5-10 customers, prove business model

Week 17+: Expand to ANREPORT vision with proven foundation