# AI-DRIVEN ANALYTICAL EXPRESSIONS: SMART GUIDE (BRIEF)

Project: Hybrid AI Architecture for Formula Discovery
Start: Monday, November 25, 2024
Schedule: 4 hours/day, Mon-Sat (NO SUNDAY)
Duration: 4 weeks (96 hours total)

## GOAL (Specific, Measurable, Achievable, Relevant, Time-bound)

Build a hybrid AI system that DISCOVERS + VALIDATES analytical formulas using symbolic regression (PySR) + LLM interpretation, NOT pure LLM generation

Target: 150+ validated formulas across DeFi + Risk Management

## CORE TASKS (4 Phases)

### PHASE 1: Foundation (Week 1)

- Task 1.1: Symbolic regression engine (PySR)

- Task 1.2: LLM interpretation layer (Claude)

- Task 1.3: Multi-layer validation (symbolic, dimensional, domain)

- Task 1.4: Integration + 50 formulas

- Deliverable: Working hybrid system

### PHASE 2: Dataset (Week 2)

- Task 2.1: Expand to 150 formulas (75 DeFi, 75 Risk)

- Task 2.2: Comparative experiments (vs pure LLM, vs NN)

- Task 2.3: Validation testing

- Deliverable: Complete validated dataset

### PHASE 3: Paper (Week 3)

- Task 3.1: Write paper (6000+ words)

- Task 3.2: Generate figures/tables

- Task 3.3: Statistical analysis

- Deliverable: Draft paper ready for feedback

### PHASE 4: Demo (Week 4)

- Task 4.1: Interactive demo (Streamlit/Jupyter)

- Task 4.2: GitHub repository + docs

- Task 4.3: Video presentation

- Deliverable: Public showcase

## TOOLS & STACK

Discovery:

- PySR (symbolic regression)

- NumPy, SciPy (data generation)

- SymPy (symbolic math)

Interpretation:

- Anthropic Claude API (formula interpretation)

- Python-dotenv (API key management)

Validation:

- SymPy (symbolic validation)

- Pint (dimensional analysis)

- Custom domain validators (DeFi/Risk constraints)

Presentation:

- Streamlit (interactive demo)

- Matplotlib/Seaborn (visualizations)

- Jupyter notebooks (examples)

- GitHub (version control + showcase)

## DAILY WORKFLOW (4 hours)

Hour 1 (9:00-10:00 AM): Core implementation
Hour 2 (10:00-11:00 AM): Testing + validation
Hour 3 (11:00 AM-12:00 PM): Documentation
Hour 4 (12:00-1:00 PM): Integration + review

Breaks: 10 min after each hour
Weekly Review: Saturday afternoon

## SUCCESS METRICS

Week 1: 50 formulas, 85%+ validation rate
Week 2: 150 formulas, 88%+ validation rate
Week 3: Paper draft complete (6000+ words)
Week 4: Public demo + GitHub repo live

Final Deliverables:

- ✅ 150+ validated formulas

- ✅ Technical paper (6000-8000 words)

- ✅ Interactive demo application

- ✅ GitHub repository with docs

- ✅ 5-minute presentation video

## CRITICAL CONSTRAINTS

❌ NO SUNDAYS - Rest day mandatory
⏰ 4 hours/day MAX - Quality over quantity
🎯 Hybrid approach only - NOT pure LLM generation
📊 Validation required - Every formula must be validated
📝 Documentation ongoing - Not left to end

## RISK MITIGATION

If behind schedule:

- Reduce formula count (150 → 100)

- Focus on one domain (DeFi OR Risk)

- Simplify demo (static vs interactive)

If ahead of schedule:

- Add formal verification (Lean)

- Expand domains (physics, engineering)

- Enhanced visualizations